**Project 2 Meeting Log**

**Varun Chadha, Justin Roderman, Noah Brabec, Harrison Luo, Alex Kunz**

**Key: Accomplished, progress, not accomplished by the next meeting**

**Meeting 1: 2/19/18, 9-9:50am, Engineering Student Organization Office (Spahr 1310)**

* Discussed things to implement and each feature’s priority
  + See project backlog
* Plan breakdown of teams
  + Varun and Alex on data storage first, UI later
  + Noah, Justin and Harry on functionality
* Tasks:
  + Read up on JavaScript
  + View events implementation
  + Attendees being allowed to select times admin didn’t offer

**Meeting 2: 2/21/18, 8:30-8:50am, LEEP2 2415**

* Continuation of last meetings planning
* Move Harry to frontend after seeing his fantastic Lab 3 websites
* Tasks:
  + Plan meeting to start implementing together on Sunday, 2/25/18

**Meeting 3: 2/25/18, 12:00pm, Justin’s Apartment**

* Discuss further breakdown of code base and necessary requirements
  + Getting rid of unnecessary files in the code base
  + Varun shows us how to store information in Google Sheets
* Tasks:
  + Rework the backend (Varun, Harrison and Justin)
    - Loading user (Varun)
    - Create event (Justin)
  + Get rid of unnecessary files (Noah)
  + Refactor the frontend
    - Implement time selector (Justin)
  + Create login page
  + Finish review of previous team’s code base (Alex and Noah)